Sprint Review Checklist

Project Name	Class Attendance Mobile App	Project ID / (if applicable)
Reviewer’s Name	Arielle Gabriel	Sprint No.	1
Review Date	Feb 9 2018

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks	Estimated / Value
	Yes	No
UC-1.4-S2: Show empty class	✓			13
UC-1.5-S2: Show empty list of classes	✓			13
UC-2.1-S1:Successfully added/created a class	✓			34
UC-2.1-S2: Fails to create to create a class	✓			13
UC-2.4-S1: View list of classes	✓			34
TOTAL	5	0		107
Team Velocity (Add all value sof UAC that have been complied)				107

Tester's Comments:
Was able to catch errors such as duplicate class name or no class name provided

Usability Goals:
If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.
Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue					✓
Speaks the Users' Language					✓
Minimize User Memory Load					✓
Consistency					✓
Feedback					✓
Clearly Marked Exits			✓
Shortcuts						✓
Good Error Messages					✓
Prevent Errors					✓
Help and Documentation						✓

2. Reviewer’s Comments:
- Might be better if after successfully creating a class, it goes back to the list of classes page
- Have some content like “No added classes. Click the (+) button to add one” on the splash page if there are no classes yet